## Slide 1
WHAT INFORMATION WOULD THE TEST MANAGER WANT OUT OF TEST CASE DOCUMENT/S?
Which features have been tested/ will be tested eventually?
How many user scenarios/ use cases have been executed?
How many features are stable?
Which features need more work?
Are sufficient input combinations exercised?
Does the app give out correct error messages if the user does not use it the way it was intended to be used?
Does the app respond to the various browser specific functions as it should?
Are the features traceable to the requirement spec? Have all of them been covered?
Are the user scenarios traceable to the use case document? Have all of them been covered?
Are the tests good enough? Are they finding defects?
Is software ready now? Is testing enough?
What is the quality of the application?

## Slide 2
APPROACH TO TEST CASE WRITING
The approach to organizing test cases will determine the extent to which they are effective in finding defects and providing the information required from them.
Function: Test each function/ feature in isolation
Domain : Test by partitioning different sets of values
Specification based: Test against published specifications
Risk based: Imagine a way in which a program could fail and then design tests to check whether the program will actually fail.
User: Tests done by users.

## Slide 3
TEST CASE WRITING PROCEDURE
Study the application
Get as much information about the application as possible through available documentation (requirement specs, use cases, user guides) , tutorials, or by exercising the software itself (when available)
Determine a list of features and different user roles.
try to obtain as much info about how the users might interact with the application.

## Slide 4
Standardize an approach for test case writing-
Write test cases for different features into different documents (usually excel sheets) and name according to the feature. In case a particular application has well defined user roles, differentiate the test cases based on a combination of user role and feature. Write tests involving interaction between different user roles and modules separately for complex applications.
Further as a check, make sure that the entire application flow has been covered.

## Slide 5
Identify sets of test cases
Identify logical sets of test cases based on individual features/ user roles or integration between them.
Create separate test cases for special functional tests e.g. browser specific tests (using browser specific functions like back button, closing the browser session etc.), UI tests, usability tests, security test to ensure that all tests under these categories are covered.
If a particular feature has a lot of input combinations, separate the test into subtests. For e.g. to verify how the registration feature works with invalid input, write sub tests for different values.
Main test case: Register_01- Verify user cannot register with invalid inputs in registration form
Sub test cases:
Register_01a- Verify with invalid email id.
Register_01b- Verify with invalid phone number
Register_01c- Verify with large number of characters in password field

## Slide 6
What is the suitable time to create Test case? There are levels in which test cases should be analyzed/designed to avoid duplication efforts. Level 1: In this level tester should write the basic test cases from the available specification documentation. Level 2: This is the practical stage in which writing test cases depend on actual functional and system flow of the application. Level 3: This is the stage in which tester should group some test cases and write a test procedure. Test procedure is nothing but a group of small test cases

## Slide 7
Example 1. Basic Test Cases for Fan
1. It should have a hook for hanging in the roof. 2. It should have minimum three blades. 3. It should be moving once the electricity pass into it. 4. Speed of the fan should be controlled by the regulator. 5. It should be stop once the electric switch off. 6. The fan should run with minimum noise. 7. The blades should have proper distance from the ceiling. 8. The fan while in motion, should not vibrate. 10. Fan should work in clock-wise direction